Engineering Work Journal

Project Goal, Scope & AI Learning Roadmap

North Star: “Never reach the end of a quarter wondering, ‘What did I actually do?’”

# 1. Project Goal

Build a personal Engineering Work Journal that makes it easy to capture everything worked on and automatically turn that information into a professional quarterly summary.

## The Problem

During a quarter, many pieces of engineering work can be completed—features, bug fixes, investigations, deployments, optimizations, PRs, and technical work. It is easy to forget details when preparing for a quarterly discussion with a manager.

## The Solution

Create a lightweight application where work can be recorded while it is still fresh. The application will start as a simple, reliable work tracker and progressively evolve into an AI-powered engineering knowledge assistant.

# 2. North Star & Product Principles

Every meaningful piece of work should be captured while it is still fresh.

Recording a work item should take less than 2–3 minutes.

Manual tracking comes first; AI and integrations are added only after the core product works.

The application should help answer: What did I accomplish? What problems did I solve? What projects did I contribute to? What was the impact? What skills did I improve?

Finish the current milestone before expanding the scope.

# 3. Scope — V1

V1 is intentionally simple. It is the foundation for every later AI stage.

## V1 Must Have

Add a work entry

Edit/delete a work entry

View all work entries

Filter by date, project, category, and status

Store date, project, title, description, category, impact, PR/ticket reference, and status

Basic dashboard

Quarterly summary page

## V1 Must NOT Have

GitHub integration

Jira integration

Slack/Teams integration

Automatic AI summaries

Authentication

Notifications

Mobile application

Complex analytics

Multi-user support

Rule: If a feature is not required for V1, put it in the NOT NOW list. Do not implement it.

# 4. Work Entry

Example:

Title: Implemented risk filtering for user activity

Project: AI Governance

Category: Feature

Description: Implemented risk filtering in the Recent Activity section so unacceptable AI prompts can be identified separately.

Impact: Improves visibility into potentially risky AI interactions and makes investigation easier.

Reference: PR #284

Status: Completed

# 5. Initial Categories

Start with these categories only. Add new categories only when there is a real need.

Feature

Bug Fix

Improvement

Performance

Security

DevOps

Investigation

Documentation

Other

# 6. Dashboard Requirements

The dashboard should answer: “What did I work on?” and “How much did I accomplish?”

Work by project — e.g. AI Governance, Frontend, Azure/DevOps, Security

Work by category — Features, Bugs fixed, Improvements, Investigations, Deployments

Monthly view

Quarterly view

Eventually, impact themes such as Product improvements, Reliability, Performance, Security, Developer experience, and Customer impact

# 7. The Staged Learning & Product Roadmap

The project is deliberately divided into stages. Each stage introduces new AI engineering capabilities only when the previous stage is stable.

## Stage 1 — V1 Foundation: Engineering Work Journal

Build the normal application first.

Work entries

Projects and categories

Filtering/search

Dashboard

Quarterly view

Database/API/frontend foundation

Stage completion: Definition of Done: You can add work in under 2 minutes, view/search/filter it, edit/delete it, and select a quarter to see what you accomplished.

## Stage 2 — LLM Fundamentals

Use the project as a playground to revisit how LLMs work.

Transformers

Tokens and tokenization

Context window

Next-token prediction

Stage completion: Do not add production AI features yet. Create small experiments and document what you learn.

## Stage 3 — Inference & Prompt Engineering

Experiment with model behavior using real work-entry examples.

Temperature

Top-P / Top-K

Max tokens

Stop sequences

Prompt design

Stage completion: Compare prompts/settings and record which approaches produce useful engineering summaries.

## Stage 4 — AI Backend Engineering

Introduce an AI service into the application.

Model host

Orchestration layer

AI API

Streaming responses

Frontend integration

Stage completion: The AI response should stream into the UI instead of appearing only after the entire response is generated.

## Stage 5 — Structured Outputs

Make AI output reliable enough for application logic.

JSON schema

Response formats

Validation

Reliable APIs

Stage completion: Convert messy notes into validated structured work-entry data such as title, project, category, description, impact, and status.

## Stage 6 — AI Work Assistant & Quarterly Review

Add useful AI features on top of the structured journal.

Rewrite descriptions

Suggest category/project

Suggest impact

Summarize multiple entries

Generate quarterly achievements

Stage completion: AI should suggest; the user should remain able to review, edit, and accept the result.

## Stage 7 — Knowledge Retrieval / RAG

Turn the journal into a searchable engineering knowledge base.

Embeddings

Semantic search

Vector database

RAG fundamentals

Stage completion: Ask questions such as “What work did I do related to deployment reliability?” and answer from relevant journal history.

## Stage 8 — Tool Calling

Let the AI retrieve useful information from external engineering tools.

Tool definitions

Tool routing

GitHub/PR/commit retrieval

Jira or Azure DevOps retrieval

Suggested journal entries

Stage completion: External data should support manual tracking rather than silently replacing it.

## Stage 9 — MCP & Agentic Workflows

Expose the journal and its capabilities as tools.

MCP concepts

MCP server

Journal tools

Tool-calling workflow

Agentic workflow

Stage completion: Potential tools: search_work, get_work_by_date, get_work_by_project, get_quarter_summary, create_work_entry, update_work_entry, generate_quarterly_review.

## Stage 10 — Final AI Engineering Assistant

Bring the system together into the final vision.

Manual entries + integrations

AI processing

RAG

Tools/MCP

Quarterly review

Stage completion: The application becomes a personal engineering knowledge and review assistant while keeping the user in control.

# 8. AI Roadmap Alignment

| Roadmap Topic | Where It Appears | Purpose |
| --- | --- | --- |
| LLM Fundamentals | Stage 2 | Understand the model before abstracting it. |
| Inference & Prompting | Stage 3 | Learn to control and improve model behavior. |
| AI Backend Engineering | Stage 4 | Build an actual AI-backed application. |
| Structured Outputs | Stage 5 | Make model output usable and validated. |
| MCP & Tool Calling | Stages 8–9 | Connect AI to engineering tools and actions. |
| Knowledge Retrieval | Stage 7 | Search and reason over accumulated work history. |

# 9. Development Rules

One hour per day: 10–15 min learn, 35–40 min build, 5–10 min document.

Don't chase new technologies: Do not change the stack just because another technology looks interesting.

Finish before expanding: A working simple feature is better than five unfinished features.

Keep a NOT NOW list: Capture new ideas without immediately implementing them.

Every session produces progress: Even a small completed task counts.

Learn through the project: Every AI concept should have a small experiment or implementation connected to this project.

# 10. 30-Day V1 Execution Plan

## Week 1 — Foundation

Day 1 — Requirements and project structure

Day 2 — Application and basic layout

Day 3 — Database schema

Day 4 — Work Entry API

Day 5 — Add Work Entry UI

Day 6 — Connect UI to API/database

Day 7 — Clean up and test foundation

## Week 2 — Work Tracking

Day 8 — Work entry list

Day 9 — Edit work entry

Day 10 — Delete work entry

Day 11 — Categories

Day 12 — Project tracking

Day 13 — Filtering/search

Day 14 — Polish and test

## Week 3 — Dashboard

Day 15 — Dashboard

Day 16 — Work count statistics

Day 17 — Category breakdown

Day 18 — Project breakdown

Day 19 — Monthly view

Day 20 — Quarterly view

Day 21 — Dashboard polish

## Week 4 — Quarterly Summary

Day 22 — Quarterly summary design

Day 23 — Group work into themes

Day 24 — Impact summaries

Day 25 — Basic summary without AI

Day 26 — Introduce AI summarization

Day 27 — Improve AI output

Day 28 — Export/copy quarterly summary

Day 29 — Clean up and test

Day 30 — Review complete project and plan V2

# 11. V1 Definition of Done

Open the application

Add a work item in under 2 minutes

See all work

Search/filter work

Edit/delete work

See basic statistics

Select a quarter

See everything accomplished during that quarter

If these things work, V1 is complete. Do not add features just because V1 looks simple.

# 12. Session Journal Template

Date: ________________________________________________

Day: ________________________________________________

What I worked on: ________________________________________________

What I learned: ________________________________________________

What I completed: ________________________________________________

What is next: ________________________________________________

Ideas for later: ________________________________________________

# 13. NOT NOW List

GitHub automation

Jira integration

Slack integration

Mobile app

Browser extension

AI agent

Advanced analytics

Team collaboration

Automatic activity detection

Notifications

Multi-user support

# 14. Success Criteria

After using the journal for a quarter, it should help answer:

What did I accomplish?

What problems did I solve?

What projects did I contribute to?

What was the impact of my work?

What technical skills did I improve?

What should I highlight in my quarterly review?

# 15. The One Rule

When I feel like starting another project or adding an unrelated feature:

FINISH THE CURRENT MILESTONE FIRST.

The goal is not to build the most complicated application. The goal is to build something useful, finish it, use it, and continuously improve it.